AI USE CASE INTAKE & APPROVAL WORKFLOW

- PURPOSE OF THIS WORKFLOW

This workflow ensures that all AI use cases introduced in the organisation go through:

- Proper evaluation

- Privacy and security review

- Ethical review

- Risk scoring

- Governance approval

- Documentation requirements

- Safe deployment

It prevents unapproved or unsafe AI from entering the enterprise environment.

- SCOPE

This workflow applies to:

- Internal AI/ML models

- GenAI/LLM use cases

- Third-party AI tools / SaaS

- API-based AI services

- Vendor/supplier AI systems

- END-TO-END WORKFLOW OVERVIEW

Below are the seven stages of Lifecycle:

- Use Case Submission (Intake)

- Preliminary Screening

- Feasibility & Data Assessment

- Detailed Risk Assessment (Fairness, Privacy, Security, Ethical)

- Model Development & Validation

- Governance Approval & Sign-off

- Deployment & Continuous Monitoring

- WORKFLOW DIAGRAM (TEXT FLOWCHART)

User / Business Team

1. Use Case Intake Form Submitted

AI PMO Reviews for Completeness

2. Preliminary Risk Screening (AI PMO + AI Risk)

|

Low Risk  Fast-Track Approval

|

Medium/High Risk → Full Assessment Required

3. Data Assessment (DPO + Data Steward)

4. Detailed Risk Assessment

- Fairness Assessment

- Privacy Assessment

- Security (MITRE ATLAS)

- Explainability Assessment

AI Risk Issues RAG Scoring Issued

5. Model Development & Validation

- Bias Testing

- Explainability Testing

- Adversarial & Safety Testing

6. Model Approval Stage

- AI PMO

- AI Risk Manager

- Security Lead

- DPO

- Compliance

- AI Governance Board (High Risk Only)

7. Deployment (Controlled)

Continuous Monitoring + AI Audit Log

- STAGE DETAILS

5.1 Stage 1 — Use Case Intake

Responsible: Business Owner, Product Manager
Required Document: AI Use Case Intake Form

Includes:

- Problem statement

- Expected value

- Data sources

- Risk indicators

- AI fit justification

- Alternatives considered

  - Stage 2 — Preliminary Screening

Responsible: AI PMO + AI Risk Manager

Tasks:

Validate if the use case involves:

- Sensitive data

- Decisions affecting individuals

- Automation of judgments

- Regulated domains

Outcome:

- Low risk  Fast-track

- Medium risk  Full review

- High risk  AI Governance Board involvement

  - Stage 3 — Data Assessment

Responsible: Data Protection Officer (DPO), Data Steward

Deliverables:

- Data Card

- Privacy requirements

- Sensitive attributes evaluation

- Data quality & representativeness check

  - Stage 4 — Detailed Risk Assessment

Responsible: AI Risk Manager, Security, Fairness Lead

Includes:

      - Fairness Assessment:

- Group fairness

- Bias risk scoring

- Ethical impact

      - Privacy Assessment:

- PDPA/GDPR applicability

- Minimisation

- Lawful basis

- PII protection

      - Security Assessment:

- Input attacks

- Training data attacks

- Model attacks

- Output attacks

      - Explainability Assessment:

- SHAP/LIME feasibility

- User explanation needs

- Regulatory requirements

Deliverables: AI Risk Assessment Form

  - Stage 5 — Model Development & Validation

Responsible: Data Science Team + Independent Validator

Includes:

- Model training

- Validation report

- Red-teaming

- Adversarial testing

- Safety testing

- Bias & explainability tests

Deliverables:

- Updated Model Card

- Validation Report

- Security Test Report

  - Stage 6 — Governance Approval

Responsible:

- AI PMO

- AI Risk Manager

- Security Lead

- DPO

- Compliance

- AI Governance Board (for High-Risk)

Required Template: AI Model Approval Form

Approval routes:

- Low risk → AI PMO + Risk Manager

- Medium risk → Add Security + DPO review

- High risk → Governance Board review

  - Stage 7 — Deployment & Monitoring

Responsible: Model Owner, AI PMO, Security

Includes:

- Access control

- API/use restrictions

- Logging

- Monitoring thresholds

- Human-in-the-loop where required

- Required Template: AI Audit Log

Monitoring tracks:

- Drift

- Bias

- Security events

- Performance degradation

- Hallucination (for LLMs)

- RISK ROUTING MATRIX

| Risk Area | Low | Medium | High |
| --- | --- | --- | --- |
| Fairness | PMO | AI Risk | AI Board |
| Security | PMO | Security Lead | AI Board |
| Privacy | PMO | DPO | DPO + Board |
| Explainability | PMO | Risk + PMO | AI Board |
| Safety | PMO | Safety + PMO | AI Board |
| Legal Impact | PMO | Legal + Risk | Legal + Board |

- ROLES & RESPONSIBILITIES (RACI)

| Deliverable | Business | PMO | AI Risk | DPO | Security | Board |
| --- | --- | --- | --- | --- | --- | --- |
| Use Case Intake Form | R | A | C | C | I | I |
| Data Card | C | A | C | R | I | I |
| Model Card | R | A | C | C | C | I |
| Risk Assessment | C | A | R | C | C | I |
| ATLAS Threat Assessment | C | A | C | I | R | I |
| Model Approval | R | A | C | C | C | A |
| Monitoring | R | A | C | C | R | I |

- REQUIRED DOCUMENTS AT EACH STAGE

| Stage | Required Documents |
| --- | --- |
| Intake | AI Use Case Intake Form |
| Screening | Preliminary Risk Checklist |
| Data Assessment | Data Card |
| Risk Assessment | Model Card, AI Risk Assessment Form, ATLAS Assessment |
| Validation | Validation Report |
| Approval | AI Model Approval Form |
| Monitoring | AI Audit Log |